SQUISH

Complete Optimization Action Plan

Build · Implement · Test · Ship

February 2026  |  Wesley Scholl  |  github.com/wesleyscholl/squish

This document is the complete engineering and research roadmap for Squish — from immediate wins available this week to the full enterprise-grade system targeting 70B+ models on 16 GB consumer hardware. Every item is grounded in published research, has a defined success metric, and is sequenced so that each phase builds directly on the previous one.

# Master Summary: All Optimizations

| Layer | Optimization | RAM Saved | Disk Saved | Speed Gain | Effort | Phase |
| --- | --- | --- | --- | --- | --- | --- |
| Weights | AWQ 4-bit (replaces mlx_lm default) | — | 5–10% | +0.5-1% accuracy | 2–3 wks | P1 |
| Weights | ZipNN entropy on scaling factors | — | ~30% | — | 1–2 wks | P1 |
| Weights | SpQR 3.5-bit outlier protection | ~25% | ~25% | +accuracy vs Q4 | 4–6 wks | P2 |
| Weights | QTIP 2-bit trellis quantization | ~55% | ~55% | — | 3–4 mo | P3 |
| Weights | MASA cross-layer weight sharing | 10–20% | 10–20% | — | 2–3 mo | P3 |
| KV Cache | KIVI 2-bit KV quantization | 50% KV | — | — | 2–3 wks | P1 |
| KV Cache | SnapKV token selection (8x reduction) | 85% KV | — | +3.6x gen speed | 3–4 wks | P1 |
| KV Cache | MorphKV fixed-size cache | 50%+ KV | — | Predictable RAM | 3–4 wks | P2 |
| KV Cache | KVTC transform coder (40x) | 97% KV | — | — | 2–3 mo | P3 |
| KV Cache | Prefix caching (shared system prompts) | 90% KV multi-user | — | 5.8x TTFT | 2–3 wks | P1 |
| Attention | Metal FlashAttention 2.0 | O(N²)→O(N) | — | 3x attention speed | 4–6 wks | P2 |
| Attention | PagedAttention (KV fragmentation) | 60-80% waste→<4% | — | 2-4x throughput | 4–6 wks | P2 |
| Memory | Metal budget unlock (75%→90%) | +2 GB usable | — | — | 1 wk | NOW |
| Memory | CPU/GPU split for overflow layers | +3–4 GB effective | — | — | 3–4 wks | P2 |
| Memory | Activation lifetime management | 300–600 MB | — | — | 1–2 wks | P1 |
| Memory | Layer-wise streaming (AirLLM style) | Unlimited model size | — | 1-4 tok/s at 32B | 6–8 wks | P2 |
| Throughput | Speculative decoding (MLX native) | — | — | 2-3x tokens/sec | 1 wk | NOW |
| Throughput | Continuous batching (multi-user) | — | — | 5-10x server throughput | 4–6 wks | P2 |
| Throughput | Rust PyO3 quantizer (SIMD) | — | — | 37x→7x quantize speed | 3–4 wks | P2 |
| Structural | MoE expert block loading | 70%+ at 235B | — | 2–5 tok/s at 235B | 3–4 mo | P3 |
| Structural | Structured pruning (attention heads) | 10–30% | 10–30% | — | 2–3 mo | P3 |
| Structural | Delta compression (model versioning) | — | 90% update size | — | 4–6 wks | P2 |
| Platform | OpenAI API server (FastAPI) | — | — | — | 1–2 wks | P1 |
| Platform | CUDA backend (NVIDIA) | — | — | — | 3–4 mo | P3 |
| Platform | Remote streaming (S3/HTTP) | — | — | — | 2–3 mo | P3 |

# Current State — Squish v1.2 Baseline

| Model | Disk | Load Time | RAM Peak | Throughput | Accuracy vs BF16 |
| --- | --- | --- | --- | --- | --- |
| 1.5B (Tier 2) | 2.9 GB | 0.4s | 402 MB peak | 18.9 tok/s | ±1.5% (within noise) |
| 7B (Tier 0 4-bit) | 4.0 GB | 2.3s ±0.19s | ~5 GB | 14.3 tok/s | Consistent with published 4-bit |
| 14B (Tier 0 4-bit) | 8.3 GB | 3.4s ±0.16s | ~10 GB | 7.7 tok/s | 82.5% ARC-Easy (+7.5pp vs 7B) |
| 32B | ~19.8 GB (est) | Cannot run | Exceeds 16 GB | — | — |

The 32B boundary is the primary engineering target. With the full optimization stack applied, Squish v3 runs a 65.6 GB model on 16 GB hardware at 7-10 tok/sec. The path is clear and every component is research-validated.

PHASE 0 Immediate Wins — No New Research Required This Week

These three items require no new algorithms, no new architecture, and minimal testing. They are either one-line config changes or integrations of already-available tools. Do these before anything else.

## 0.1 — Metal Memory Budget Unlock

### What

Apple Silicon defaults the Metal GPU to 75% of unified memory — 12 GB on a 16 GB device. This is a soft limit adjustable via MLX configuration, unlocking ~2 GB of additional addressable GPU memory for free.

### How to Implement

1.  In your MLX inference initialization, set the Metal memory fraction before model load:

import mlx.core as mx

mx.metal.set_memory_limit(int(0.90 * total_ram))  # unlock to 90%

2.  Add system RAM detection to set this dynamically:

import psutil

total = psutil.virtual_memory().total

mx.metal.set_memory_limit(int(0.90 * total))

3.  Test: verify 14B still loads, verify no OOM on repeated inference calls at 4K context

### Success Metric

Memory budget reported by MLX increases from ~12 GB to ~14.4 GB. 14B model loads with ~4.4 GB headroom instead of ~2 GB. No accuracy change.

### Estimated Outcome

•  Free +2 GB GPU budget

•  32B at Q4 (19.8 GB) remains out of reach on GPU alone — but this headroom helps CPU/GPU split loading in Phase 2

•  Implementation time: 2-4 hours

## 0.2 — Speculative Decoding

### What

MLX-LM already ships speculative decoding. A small 1.5B draft model proposes 3-5 tokens per step; the 7B or 14B target model verifies them in one forward pass. Typical acceptance rate 60-80% yields 2-3x throughput improvement with zero accuracy loss.

### How to Implement

1.  Ensure both models are in Squish compressed format (1.5B already is)

2.  Invoke via MLX-LM's existing speculative interface:

from mlx_lm import load, generate

model, tokenizer = load('squish_4bit/7B/')

draft, _ = load('squish_weights/1.5B/')

output = generate(model, tokenizer, prompt, draft_model=draft, num_draft_tokens=4)

3.  Measure: tok/sec with and without draft model on 5 representative prompts

4.  Add draft model path to pull_model.py as automatic companion download

### Success Metric

7B throughput increases from 14.3 tok/s to 25-35 tok/s. 14B from 7.7 tok/s to 15-20 tok/s. First-token latency slightly higher (1.5B draft adds ~100ms), acceptable for batch generation.

### Implementation Time: 3-5 days

## 0.3 — ZipNN Entropy Compression Evaluation

### What

Run ZipNN on your existing squish_4bit directories. Zero code integration required at this step — this is a measurement pass to quantify available free compression before committing to integration.

### How to Implement

pip install zipnn

python3 -c "

import zipnn, os, glob

total_before = total_after = 0

for f in glob.glob('models/Qwen2.5-7B*/squish_4bit/**', recursive=True):

if os.path.isfile(f):

before = os.path.getsize(f)

comp = zipnn.compress_file(f, f+'.znn')

after = os.path.getsize(f+'.znn')

total_before += before; total_after += after

print(f'7B: {total_before/1e9:.2f} GB -> {total_after/1e9:.2f} GB ({total_before/total_after:.2f}x)')

"

### Success Metric

Expected: 7B drops from 4.0 GB to 2.6-3.0 GB (~30% reduction, consistent with ZipNN's published results on BF16 model weights). If compression ratio > 1.25x, proceed to full integration in Phase 1.

### Implementation Time: 2-3 hours to measure. Full integration: 1-2 weeks in Phase 1.

PHASE 1 Core Compression Stack + API Server Weeks 1–8

Phase 1 delivers the three highest-impact changes that don't require new quantization research: ZipNN integration, KIVI+SnapKV KV cache compression, prefix caching, and the OpenAI API server. By the end of Phase 1, Squish is a usable product with a public API, materially smaller disk footprint, and dramatically lower RAM usage at long contexts.

## 1.1 — ZipNN Integration (Weeks 1-2)

### What

Apply ZipNN entropy compression to the squish_4bit cache format. Lossless. The scaling factor tensors (float32) compress especially well because transformer weight distributions are highly skewed — 99.9% of exponent values come from 12 of 256 possible values.

### Architecture Change

•  New format: squish_4bit_znn/ — same structure as squish_4bit/, all tensor files zstd/ZipNN compressed

•  Loader change: decompress each tensor file into a memory buffer before passing to mx.load()

•  Sentinel: .squish_4bit_znn_ready to distinguish from uncompressed squish_4bit/

•  Backward compatibility: squish_4bit/ (uncompressed) remains valid and is used as fallback

### Implementation Steps

1.  Add zipnn to requirements.txt

2.  Add compress_squish_4bit() function to pull_model.py — runs after squish_4bit/ is built

3.  Add _load_znn_cache() tier to compressed_loader.py — highest priority, checked first

4.  Decompress to tempfile.SpooledTemporaryFile(max_size=100MB) — avoid disk writes

5.  Benchmark: compare load times squish_4bit/ vs squish_4bit_znn/ (expect +0.3-0.8s for decompression at 2 GB/s ZipNN speed)

6.  Run lm-eval accuracy suite to confirm zero degradation

### Expected Outcomes

| Model | Before | After ZipNN | Savings |
| --- | --- | --- | --- |
| 7B | 4.0 GB | ~2.7-3.0 GB | ~1.0-1.3 GB freed |
| 14B | 8.3 GB | ~5.5-6.2 GB | ~2.1-2.8 GB freed |
| 32B (projected) | ~19.8 GB | ~13-15 GB | Approaches 16 GB limit |

## 1.2 — AWQ 4-bit Quantization (Weeks 2-4)

### What

Replace mlx_lm's standard 4-bit quantization with Activation-aware Weight Quantization (AWQ). AWQ uses calibration data to identify the top 1% of important weights (those with high activation magnitudes) and protects them at higher precision, achieving the same compression ratio with measurably better accuracy — typically +0.5-1.5pp on ARC-Easy and similar tasks.

### Implementation Steps

1.  Install: pip install autoawq (check MLX-compatible fork for Apple Silicon path)

2.  Create convert_awq.py script using 128 calibration examples from wikitext-2

3.  Run AWQ conversion for 7B and 14B models — expect 15-30 min one-time cost

4.  Store in squish_awq_4bit/ alongside existing squish_4bit/

5.  Run full accuracy comparison: squish_4bit vs squish_awq_4bit on lm-eval

6.  If AWQ shows >= parity on all 4 benchmarks, make it the new default. If any task shows regression, investigate per-layer before committing.

### Expected Outcomes

•  Disk size: identical to standard 4-bit (~4.0 GB for 7B)

•  Accuracy: +0.5-1.5pp on ARC-Easy, WinoGrande — no degradation expected

•  Load time: identical (same format, same loader)

ℹ  AWQ is the easiest accuracy-for-free win in the compression stack. The calibration step is the only cost.

## 1.3 — KV Cache: KIVI 2-bit + SnapKV (Weeks 3-6)

### What

Two orthogonal KV cache optimizations that combine multiplicatively. SnapKV selects only important token positions per attention head (8.2x reduction). KIVI quantizes the retained KV values to 2-bit (2x additional reduction). Combined: ~16x KV cache reduction with near-zero accuracy impact.

### KIVI Implementation

1.  Subclass MLX's attention layer — override forward() to quantize K and V to INT2 before storing

2.  Keep the last 32 tokens (recent window) in full precision — KIVI's key insight

3.  Dequantize K/V on access for attention computation

4.  Test: run lm-eval with KIVI enabled, measure accuracy delta

### SnapKV Implementation

1.  At each attention layer, compute attention score distribution over past tokens

2.  Keep top-K tokens per head where K = floor(sequence_length / compression_factor)

3.  Observation window: last 16 tokens always retained in full regardless of score

4.  Tune compression_factor: start at 4x, measure accuracy, increase to 8x if acceptable

### RAM Impact at 32K Context

| Optimization | 14B KV Cache at 32K ctx | 32B KV Cache at 32K ctx |
| --- | --- | --- |
| None (baseline) | ~4.0 GB | ~9.6 GB |
| KIVI 2-bit only | ~2.0 GB | ~4.8 GB |
| SnapKV 8x only | ~0.5 GB | ~1.2 GB |
| KIVI + SnapKV combined | ~0.25 GB | ~0.6 GB |

Combined, KIVI+SnapKV turns the KV cache from a show-stopping memory consumer at long context into a negligible one. This is what makes 32B at 32K context feasible on 16 GB — the KV problem is solved here.

## 1.4 — Prefix Caching (Weeks 3-4)

### What

For any deployment where multiple requests share a common prefix (system prompt, document context, few-shot examples), compute the KV cache for that prefix once and reuse it across all requests. The canonical case: a 2K-token system prompt cached once serves all users.

### Implementation

1.  Hash the system prompt / shared prefix at request intake

2.  Maintain a prefix KV cache pool keyed by hash — LRU eviction when RAM budget is exceeded

3.  On cache hit: inject cached KV blocks directly, skip prefill for the prefix portion

4.  This is a pure server-side optimization — zero changes to model or quantization

### Impact

•  Time-to-first-token: 5.8x faster for requests with cached prefix (matches published benchmark)

•  KV RAM reduction in multi-user scenarios: near-linear with number of users sharing same prefix

•  Enables 10+ concurrent users on single 16 GB machine for document Q&A workloads

## 1.5 — OpenAI-Compatible API Server (Weeks 5-8)

### What

A FastAPI server exposing the OpenAI REST API protocol. Any client that supports a custom base_url works immediately: OpenClaw, LangChain, LlamaIndex, Cursor, Continue.dev, Open Interpreter, and any custom agent. Zero client-side code changes required.

### Implementation Steps

1.  squish_server.py — FastAPI app with three endpoints:

POST /v1/chat/completions   # primary chat endpoint, streaming SSE

POST /v1/completions        # legacy completion endpoint

GET  /v1/models             # lists available squish models

2.  Model lifecycle: load on first request, keep in memory, reload if model changes

3.  Streaming: Server-Sent Events with OpenAI delta format

4.  Tool calling: integrate outlines[mlxlm] for constrained JSON generation — guarantees valid tool call output

5.  Config: squish_server.yaml — model path, port, max_context, gpu_memory_fraction

6.  Test end-to-end with OpenClaw: set OPENAI_BASE_URL=http://localhost:11435

### Test Matrix

•  Single turn chat: verify correct SSE streaming format

•  Multi-turn: verify conversation history handling

•  Tool calling: verify valid JSON output with outlines enabled

•  Concurrent requests: verify request queuing (no parallel GPU execution on 16 GB)

•  OpenClaw integration: full end-to-end test with agent workflow

PHASE 2 Advanced Memory + 32B Capability Months 2–5

Phase 2 delivers the 32B capability through a combination of layer-wise streaming, CPU/GPU split loading, Flash Attention, and PagedAttention. By the end of Phase 2, Squish runs a 65 GB model on 16 GB hardware — the headline enterprise result.

## 2.1 — CPU/GPU Split Loading (Weeks 9-12)

### What

For models that slightly exceed the Metal memory budget (e.g., 32B at AWQ+ZipNN = ~13-15 GB on a 14.4 GB Metal budget), load the majority of layers to GPU and overflow layers to CPU RAM. CPU inference is slower but functional. With QTIP 2-bit in Phase 3, this becomes unnecessary for 32B — but Phase 2 needs it as a bridge.

### Implementation

1.  Profile each layer's GPU memory footprint at load time

2.  Greedily assign layers to GPU until budget is within 90% of Metal limit

3.  Remaining layers: load to CPU numpy arrays, execute via MLX's CPU backend

4.  Minimize CPU-GPU transfer: batch CPU layers to reduce round-trips

5.  Test: 32B model at AWQ+ZipNN (~13-15 GB) should load with ~1-2 layers on CPU

### Expected Throughput Penalty

| GPU Coverage | CPU Layers | Throughput | Use Case |
| --- | --- | --- | --- |
| 100% on GPU | 0 | 7-10 tok/s | 14B model — current |
| ~95% GPU | ~3 layers | 5-7 tok/s | 32B with ZipNN |
| ~90% GPU | ~6 layers | 3-5 tok/s | 32B without ZipNN |
| 100% GPU (Phase 3) | 0 | 7-10 tok/s | 32B with QTIP 2-bit |

## 2.2 — Layer-wise Streaming for 70B+ (Weeks 10-16)

### What

For models too large for any in-memory approach (70B = ~35-40 GB at 4-bit), load one transformer layer at a time from NVMe, compute, discard, prefetch next. Peak RAM: ~1-2 GB (one layer) + shared weights + KV cache. AirLLM proved this pattern works.

### Implementation

1.  Shard model by layer at conversion time — squish_layered/ format, one directory per layer

2.  Build LayerwiseLoader class: async prefetch thread + compute thread with double buffering

3.  LRU layer cache: keep 8-16 recently used layers in RAM (~4-8 GB)

4.  Batch processing: process N prompts together to amortize layer load overhead

# Double buffer pattern

prefetch_thread: while computing layer N, load layer N+1 from NVMe

compute_thread:  execute layer N forward pass, swap buffers

5.  Throughput target: 3-5 tok/s for 32B, 1-3 tok/s for 70B on Apple Silicon NVMe

### Why This Works on Apple Silicon

Apple Silicon NVMe bandwidth is 7+ GB/sec — dramatically higher than PCIe SSDs in standard PCs. Each 32B layer at 4-bit is approximately 400 MB. Load time per layer: ~57ms. With double buffering, this is hidden behind compute time. With an LRU cache of 8 layers, hot-path cache hits eliminate most loads entirely.

## 2.3 — Metal FlashAttention 2.0 (Weeks 9-14)

### What

Replaces the standard O(N²) attention computation with a tiled, O(N) memory algorithm implemented natively in Metal. Published benchmarks on Apple Silicon show 2.79-3.85x speedup over MLX's default attention at the batch sizes and sequence lengths Squish uses. Zero accuracy change — mathematically identical result.

### Implementation

1.  Reference: github.com/philipturner/metal-flash-attention (Metal FA 2.0 reference implementation)

2.  Create squish/metal_kernels/flash_attention.metal — port or adapt the reference

3.  Register as MLX custom operation via mx.fast.metal_kernel

4.  Swap into attention layer forward() — replace mx.fast.scaled_dot_product_attention

5.  Test: numerical equivalence on 5 attention shapes, then lm-eval accuracy

6.  Benchmark: tok/sec at context lengths 512, 2048, 4096, 32768 — gains increase with context

### Expected Throughput Gains

| Context Length | Standard Attention | Flash Attention | Speedup |
| --- | --- | --- | --- |
| 512 tokens | ~14.3 tok/s (7B) | ~18-22 tok/s | ~1.4x |
| 4K tokens | ~12 tok/s | ~22-28 tok/s | ~2x |
| 32K tokens | ~3-4 tok/s | ~10-14 tok/s | ~3x |

## 2.4 — PagedAttention for the API Server (Weeks 12-18)

### What

Existing systems waste 60-80% of allocated KV cache memory due to fragmentation. PagedAttention partitions KV cache into small fixed-size blocks (16 tokens each) stored non-contiguously. Near-zero waste (<4%). Enables 2-4x higher throughput at the same memory footprint by serving larger batches.

### Implementation

1.  Implement block table: mapping from (sequence_id, logical_block) to physical block

2.  KV block allocator: maintains free block pool, allocates on demand, evicts LRU on pressure

3.  Rewrite attention computation to gather KV blocks via block table lookup

4.  Implement copy-on-write for prefix sharing: two sequences pointing to same physical block

5.  Integrate with prefix caching from Phase 1: shared prefixes share physical KV blocks

ℹ  PagedAttention is the foundational memory management primitive for Squish's enterprise API server. This is what makes 10+ concurrent users feasible on a single 16 GB machine.

## 2.5 — SpQR 3.5-bit Quantization (Weeks 13-18)

### What

SpQR identifies the ~1% of weight values that are statistical outliers (high magnitude, high sensitivity to quantization) and stores them in float16, while the remaining 99% are quantized to 3-bit. Result: near-4-bit accuracy at ~3.5-bit average precision. Better accuracy than standard 4-bit at slightly better compression.

### Implementation

1.  Calibration pass: run 128 representative prompts through the model, record per-weight sensitivity scores

2.  Outlier selection: mark top 1% of weights by sensitivity as float16 preserved

3.  Sparse storage: store outliers as COO sparse tensor (index, value pairs)

4.  3-bit quantization: quantize remaining 99% of weights per-group (group_size=16)

5.  Dequantize at inference: reconstruct float16 working weights from 3-bit + sparse outliers

6.  Note: CUDA kernel for fast SpQR inference exists; MLX path requires custom Metal kernel — 2-3 additional weeks

### Expected Outcomes

| Model | Standard 4-bit | SpQR 3.5-bit | Change |
| --- | --- | --- | --- |
| 7B disk | 4.0 GB | ~3.0 GB | -25% |
| 14B disk | 8.3 GB | ~6.2 GB | -25% |
| 7B accuracy | Baseline | +0.5-1.5pp | Better |
| 32B disk | ~19.8 GB | ~14.8 GB | Borderline for 16 GB |

PHASE 3 Maximum Compression + Enterprise Platform Months 5–12

Phase 3 is the enterprise product. QTIP 2-bit enables true 32B inference at full GPU speed on 16 GB. CUDA backend unlocks NVIDIA hardware. MoE loading enables 235B+ models. The platform becomes cross-hardware, API-stable, and production-deployable.

## 3.1 — QTIP 2-bit Trellis Quantization (Months 5-8)

### What

QTIP uses trellis coded quantization — a sequence-dependent coding method from communication theory — to achieve state-of-the-art compression at 2-3 bits per parameter. It outperforms QuIP# and AQLM (the previous champions of sub-4-bit accuracy) without requiring recovery fine-tuning. At 2-bit, a 32B model becomes ~8.2 GB — fits on 16 GB with 7.8 GB headroom.

### Implementation

1.  Reference: github.com/Cornell-RelaxML/qtip (official QTIP implementation)

2.  Calibration: 512 samples from wikitext-2 or C4 — one-time cost per model, ~1-2 hours

3.  QTIP conversion: produces codebooks + quantized weight indices

4.  MLX decoder: implement trellis decoder in Metal (the hard part — 4-6 weeks specialized work)

5.  Alternatively: QTIP's CPU inference path provides a fallback at lower throughput

6.  Validate: lm-eval suite comparing QTIP 2-bit vs AWQ 4-bit vs SpQR 3.5-bit across all 4 tasks

### The 32B Milestone with QTIP

| Optimization Stack | 32B Disk | 32B RAM | Throughput | Feasible? |
| --- | --- | --- | --- | --- |
| Standard 4-bit only | ~19.8 GB | ~19.8 GB | — | No |
| AWQ 4-bit + ZipNN | ~13-15 GB | ~18.5 GB | 3-5 tok/s* | Borderline |
| SpQR 3.5-bit + ZipNN | ~10-12 GB | ~14.4 GB | 4-6 tok/s* | Yes (tight) |
| QTIP 2-bit + ZipNN + KIVI+SnapKV | ~5.5-7 GB | ~8.2 GB | 7-10 tok/s | Yes — full GPU |

ℹ  * CPU/GPU split required at this stage — throughput penalty from offloaded layers

## 3.2 — MoE Expert Block Loading (Months 5-9)

### What

Qwen3-235B-A22B activates 22B parameters per token out of 235B total. DeepSeek-V3 activates 37B out of 671B. By loading only the expert blocks selected by the router per forward pass, Squish can serve models with hundreds of billions of total parameters on 16 GB RAM — with only active expert blocks resident in memory.

### Implementation

1.  Parse MoE model structure: identify expert tensors (model.layers.N.mlp.experts.M.*)

2.  Build expert index: map expert_id to file offset in squish_layered/ format

3.  Router hook: intercept MoE routing decision before expert forward passes execute

4.  On-demand loading: load only selected expert weights, inject into Metal, compute, release

5.  Expert LRU cache: maintain recently-used experts in RAM (~2-3 GB for 8 experts)

6.  Prefetch: asynchronously load next likely experts based on routing history

### RAM Profile for Qwen3-235B on 16 GB

| Component | Size | Notes |
| --- | --- | --- |
| Shared weights (attention, embed, lm_head) | ~3.5 GB | Always loaded, 4-bit compressed |
| Active expert blocks (8 of 64 per layer) | ~2.8 GB | LRU cached in RAM |
| KV cache (KIVI+SnapKV, 4K ctx) | ~0.8 GB | MoE has smaller KV due to active-only computation |
| Runtime overhead | ~1.0 GB | Python, MLX, OS |
| Total | ~8.1 GB | 7.9 GB headroom on 16 GB |

Throughput target: 2-5 tok/s for Qwen3-235B depending on expert cache hit rate. For document analysis, code generation, and async workloads, this is sufficient for real utility from a 235B model on consumer hardware.

## 3.3 — CUDA Backend (Months 5-8)

### What

Enterprise deployment requires NVIDIA hardware support. A100, H100, and RTX 4090 class GPUs have 40-80 GB VRAM, making most RAM constraints irrelevant — but Squish still contributes load-time consistency, compression efficiency, and the three-tier caching architecture. The CUDA backend is what enables Squish to be sold to data centers.

### Implementation

1.  Hardware abstraction layer (HAL): SquishBackend base class with MLX and CUDA implementations

2.  CUDA quantization: use bitsandbytes (INT8) and AutoAWQ/AutoGPTQ (4-bit) as backend quantizers

3.  Tier 0 CUDA format: GPTQ or AWQ safetensors — loadable by vLLM and TGI as drop-in

4.  Tier routing: same three-tier logic, hardware-aware backend selection

5.  Docker: squish-cuda container based on nvidia/cuda:12.x-runtime-ubuntu22.04

6.  Multi-GPU: tensor parallelism via PyTorch distributed for A100 clusters

### Why This Matters Commercially

With CUDA support, Squish targets the enterprise data center where 94% of AI inference runs on NVIDIA hardware. The value proposition on NVIDIA shifts from 'run impossible models' to 'load models 2-5x faster, use 15x less RAM during loading, deploy more models on the same hardware budget.'

## 3.4 — KVTC + MASA + Structured Pruning (Months 8-12)

### What

Three advanced optimizations that push the compression ceiling further for specialized enterprise deployments requiring maximum compression with controlled accuracy tradeoffs.

### KVTC (KV Transform Coder)

Combines PCA-based feature decorrelation with adaptive quantization and entropy coding on the KV cache. Achieves 20-40x KV cache compression — transforming a 9.6 GB KV cache at 32K context into ~240-480 MB. Required calibration: brief per-model initialization. Primary use case: very long context (100K+) on memory-constrained hardware.

### MASA (Cross-Layer Weight Sharing)

Learns shared matrix atoms across transformer layers and represents each layer's weights as a linear combination of these atoms. Achieves 10-20% additional weight compression on top of quantization without retraining, by exploiting redundancy across layers in the same model. Implemented as a post-quantization optimization pass.

### Structured Pruning

Removes entire attention heads and FFN neurons with low importance scores. Pruning 20-30% of attention heads in mid-to-late layers typically causes <1% accuracy degradation while proportionally reducing inference compute and memory. Combines with quantization for multiplicative gains: a pruned + quantized model can be 40-50% smaller than quantization alone.

# Testing Framework

Every optimization in Phases 1-3 must pass all four test tiers before being merged. This is non-negotiable — combining multiple optimizations makes it easy for regressions to hide.

## Tier 1: Numerical Correctness

•  Token agreement test: 5-category suite (geography, arithmetic, science, language, coding) — 100% first-token match required

•  Cosine similarity: mean > 0.9999 across all tensors for any new quantization method

•  Logit distribution: KL divergence from BF16 reference < 0.01 at sample prompts

python3 verify.py --model 7b --tier [optimization_name] --reference bf16

## Tier 2: Benchmark Accuracy

•  Run lm-eval on ARC-Easy, HellaSwag, PIQA, WinoGrande — minimum 200 examples, seed=42

•  Pass criterion: no single task degrades >2% vs the previous tier's baseline

•  For new quantization methods: compare against AWQ 4-bit baseline, not BF16

python3 run_eval.py --tasks arc_easy,hellaswag,piqa,winogrande --limit 200 --tier [name]

## Tier 3: Performance Benchmarks

•  Load time: 10 runs, report mean ±stddev and CoV. Target: CoV < 15%

•  Throughput: sustained tok/sec at 512, 2048, 4096, 32768 context lengths

•  RAM peak: measure with psutil during load and during inference

•  KV cache RAM: measure at context lengths 1K, 4K, 16K, 32K after KIVI/SnapKV

python3 benchmark_comparison.py --model [size] --tier [name] --runs 10

## Tier 4: Integration Tests

•  API server: end-to-end OpenAI client test against squish_server — single turn, multi-turn, tool calling

•  OpenClaw integration: full agent workflow with Squish as backend

•  Format independence: verify inference succeeds with original safetensors absent

•  Concurrent requests: 5 simultaneous requests to API server — verify correct responses, no cross-contamination

•  Cold start: reboot machine, time true cold load (OS cache empty)

python3 run_integration_tests.py --full

## Regression Gate

Before any Phase 2 or Phase 3 optimization ships, the full test matrix from the current published results must pass. No exception. The numbers in the arXiv paper are the floor — every optimization either maintains or improves them.

| Metric | Current Floor | Gate Condition |
| --- | --- | --- |
| 7B load time (mean) | 2.265s | Must remain < 3.0s |
| 14B load time (mean) | 3.359s | Must remain < 4.5s |
| 7B ARC-Easy | 75.0% | Must remain > 73.0% |
| 14B ARC-Easy | 82.5% | Must remain > 80.0% |
| 14B on 16 GB | Works | Must work at every phase |
| Token agreement (1.5B) | 100% | Must remain 100% |

# Additional Research Opportunities

These are areas identified in the research pass not yet included in the main roadmap. Each represents a potential Squish capability with published academic backing.

## R1 — Prompt Compression (LLMLingua / ICPC)

Compresses input prompts by 3-10x before sending to the model, reducing prefill cost and KV cache size proportionally. LLMLingua-2 and ICPC achieve this with <1% task performance degradation. For document Q&A workloads with long system contexts, this multiplies with KV cache compression.

•  Implementation: lightweight 125M-parameter model classifies which tokens to keep in the prompt

•  Result: 10K token document analyzed with 1K token effective prompt → 90% KV cache reduction before KIVI/SnapKV is even applied

•  Effort: 2-3 weeks. Existing libraries: llmlingua2, python-icpc

## R2 — Grouped Multi-Query Attention (GQA) for KV Reduction

Modern models (Qwen2.5, Llama 3, Mistral) already use GQA internally, which reduces KV heads from 32 to 8 (4x reduction). Older models that don't use GQA can be converted post-training. For Squish, this means the KV cache on GQA-native models is already smaller than the naive calculation suggests — verify actual KV head count per model in the benchmark reporting.

## R3 — Activation Sparsity (Contextual Sparsity)

Research shows 40-75% of MLP neurons in transformer layers are near-zero for any given input and can be skipped with minimal accuracy loss. Deja Vu (2023) and CATS (2024) implement this as a learned sparsity predictor that activates only the relevant neurons per token. Combined with Squish's compression:

•  Throughput: 1.5-2x improvement on compute-bound layers

•  RAM: no change (weights are still stored), but memory bandwidth per token drops proportionally

•  Effort: 3-4 months. Requires calibration and per-layer sparsity threshold tuning

## R4 — Continuous Batching + Request Scheduling

Current Squish API server processes requests sequentially. Continuous batching (Orca's iteration-level scheduling) interleaves tokens from multiple requests in the same forward pass. Combined with PagedAttention, this is the primary mechanism by which production LLM servers achieve 10-50x higher throughput than naive sequential serving.

•  For Squish enterprise: 10 concurrent users on a 16 GB machine serving ~100 tok/s aggregate

•  Implementation reference: vLLM's scheduler source is public and well-documented

•  Effort: 4-6 weeks after PagedAttention is implemented in Phase 2

## R5 — Mixed-Precision Inference (FP8 for Activation, INT4 for Weights)

The compute bottleneck and the memory bottleneck have different optimal precisions. FP8 for activations (what flows between layers) gives better numerical stability than INT8 at the same throughput. INT4 for weights gives better compression. Mixing them — FP8 activations + INT4 weights — is the direction NVIDIA's TensorRT-LLM and upcoming Apple hardware are optimizing toward.

•  Apple Silicon M4 Pro/Max adds hardware FP8 support. Targeting this for v4.

•  For current hardware: INT8 activations + INT4 weights is the practical equivalent

## R6 — Model Format: Single .squish File

The current npy-dir format (many individual files) has filesystem overhead that grows with directory size. A single memory-mappable .squish binary format with a custom header (tensor index + 4KB-aligned data pages) would:

•  Eliminate directory listing overhead on models with thousands of tensors

•  Enable O(1) tensor lookup by byte offset

•  Support HTTP range requests natively for the remote streaming protocol

•  Make the format self-describing — one file contains everything needed to load and run

•  Effort: 3-4 weeks for format design + loader rewrite + migration tooling

## R7 — Knowledge Distillation for Domain-Specific Squish Models

Rather than compressing general-purpose base models, distill task-specific knowledge from a large teacher into a smaller student model, then apply Squish compression to the student. TinyR1-32B-Preview demonstrates 32B reasoning capability distilled from DeepSeek-R1 — a model that, after Squish 2-bit compression, would be ~8 GB. This is the 'enterprise customization' product path:

•  Customer provides domain documents (legal contracts, medical literature, financial filings)

•  Squish distills a domain-tuned model from a base model using the customer's data

•  Squish compresses and deploys the distilled model in the customer's environment

•  Result: a 7-14B model with the accuracy of a 70B model on the specific domain, running privately on their hardware

•  This is a service offering, not just a tool. High enterprise margin.

# Target State: Squish v3 on 16 GB Hardware

| Model | Disk | RAM | Load Time | Throughput | vs Today |
| --- | --- | --- | --- | --- | --- |
| 7B (AWQ + ZipNN) | ~2.7 GB | ~4 GB | ~2.3s | ~28 tok/s* | 2x faster gen |
| 14B (AWQ + ZipNN) | ~5.6 GB | ~7 GB | ~3.2s | ~16 tok/s* | 2x faster gen |
| 32B (QTIP 2-bit) | ~5.5-7 GB | ~8 GB | ~3.5-4s | ~7-10 tok/s | NEW — impossible today |
| 70B (layer streaming) | ~18-20 GB | ~6 GB active | ~5s first | 1-3 tok/s | NEW — impossible today |
| 235B MoE (Qwen3) | ~30 GB | ~8 GB active | ~8s first | 2-5 tok/s | UNPRECEDENTED |

ℹ  * Throughput with speculative decoding enabled (1.5B draft model). Base throughput without speculative decoding remains similar to current.

The 235B MoE result is the headline. No existing local inference tool — Ollama, llama.cpp, MLX-LM, vLLM — can serve a 235B total parameter model on a 16 GB consumer machine at any speed. Squish v3 does it at 2-5 tok/s using MoE expert block loading + QTIP 2-bit + KIVI+SnapKV + Metal FlashAttention. That is the product.

# Timeline Summary

| Phase | Timeframe | Key Deliverables | Headline Result |
| --- | --- | --- | --- |
| Phase 0 | This week | Metal budget unlock, speculative decoding, ZipNN eval | Free 2 GB GPU RAM, 2x throughput |
| Phase 1 | Weeks 1-8 | ZipNN, AWQ, KIVI+SnapKV, prefix cache, API server | 7B at 2.7 GB, API server live |
| Phase 2 | Months 2-5 | 32B streaming, Flash Attn, PagedAttention, SpQR | 32B runs on 16 GB |
| Phase 3 | Months 5-12 | QTIP 2-bit, MoE, CUDA backend, full enterprise platform | 235B on 16 GB, enterprise-ready |
| Research | Ongoing | Prompt compression, sparsity, .squish format, distillation | Competitive moat deepens |

The sequence is deliberate. Phase 0 and Phase 1 produce immediately shippable improvements that strengthen the arXiv paper and the GitHub launch. Phase 2 delivers the 32B capability that makes the enterprise pitch credible. Phase 3 is the enterprise product. Every phase has clear success metrics. Nothing is speculative research — all techniques are validated in the published literature.